# Universal Harmonic Theory
Project Progress Checklist

Publication workflow assessment only. This does not evaluate the scientific validity of the proposed framework.

| Item | Status | Progress |
| --- | --- | --- |
| ORCID profile | ☑ Complete | 100% |
| Zenodo DOI & archive | ☑ Complete | 95% |
| GitHub repository | ☑ Active | 90% |
| Website (universalharmonic.org) | ☑ Established | 85–90% |
| Master editorial structure | ☑ Complete | 100% |
| Publication plan | ☑ Complete | 100% |
| Volume I chapters | ☑ Mostly complete | 90–95% |
| LaTeX migration | ☑ Advanced | 90% |
| Figures & infographics | ☐ Ongoing | 75–80% |
| Master manuscript consolidation | ☐ In progress | 60–70% |
| Final publication package | ☐ In progress | 70–75% |
| Overall project progress | ☑ Advanced | ≈85–90% |